QURANFLOW

Complete Product Engineering & DSA Reference

Pre-Coding Specification • V1.0

This document consolidates the QuranFlow planning work from the original product idea through requirements engineering, architecture, database design, security, integrations, testing, deployment, and the Data Structures & Algorithms selection completed before implementation.

# Table of Contents

1. Product Overview

2. Product Scope and V1 Decisions

3. 14-Step Engineering Roadmap

4. Step 1 — Software Requirements Specification

5. Step 2 — Use Cases & User Stories

6. Step 3 — ERD & Database Specification

7. Step 4 — System Architecture

8. Step 5 — API Specification

9. Step 6 — Backend Technical Design

10. Step 7 — Database Implementation Design

11. Step 8 — Authentication & Security Design

12. Step 9 — Google Drive Integration Design

13. Step 10 — WhatsApp Sharing Design

14. Step 11 — Frontend/UI Specification

15. Step 12 — Development Plan

16. Step 13 — Testing Strategy

17. Step 14 — Deployment Plan

18. DSA Step 1 — Identify Computational Problems

19. DSA Step 2 — Candidate Data Structures

20. DSA Step 3 — Complexity Analysis

21. DSA Step 4 — Final DSA Selection

22. Current Status and Next Step

# 1. Product Overview

QuranFlow is a small web application for a curated library of short Quranic/Islamic reminder videos. Users can discover a reminder, watch it, share it through a user-initiated WhatsApp workflow, manually confirm that they posted it, and track their weekly posting progress.

## Problem

The original problem is that people manually find, download, organize, and share short reminders from social platforms. This makes daily content discovery, organization, collaboration, and progress tracking difficult.

## Core Goal

Register and log in.

Store a WhatsApp number in the user profile.

Browse a curated reminder-video library.

Get a daily reminder.

Watch a video.

Share it through WhatsApp using a user-controlled workflow.

Explicitly mark it as posted.

View posting history and weekly progress.

Allow curators to add MP4s to shared Google Drive folders.

Synchronize Drive metadata into PostgreSQL.

# 2. Product Scope and V1 Decisions

## In Scope

Registration and login

User profile and WhatsApp number

Video library, categories, search and filtering

Google Drive storage and metadata synchronization

Daily reminder selection

Recently-posted avoidance

User-initiated WhatsApp sharing

Manual 'Mark as Posted' confirmation

Posting history

Weekly progress

Basic curator/admin content management through Drive

## Out of Scope for V1

AI recommendations or AI-generated content

Automatic downloading from TikTok/Instagram/X

Automatic WhatsApp Status publishing

Social feeds, likes, comments, follows, or public profiles

Payments or advertising

Native mobile application

Complex analytics, community chat, or advanced notifications

## Critical Product Constraints

A WhatsApp share action does not prove that a Status was posted.

Only explicit 'Mark as Posted' creates posting history.

Generic wa.me links do not universally attach arbitrary MP4 files.

Use Web Share where supported, with download/manual fallback.

Video rights must be respected: use content created, licensed, or permissioned for the team.

Google Drive stores actual MP4s; PostgreSQL stores metadata and activity.

Drive deletion deactivates the video rather than deleting historical posting records.

V1 Drive synchronization is manual/admin-triggered rather than real-time.

# 3. 14-Step Engineering Roadmap

| Step | Document | Status |
| --- | --- | --- |
| 1 | Software Requirements Specification | DONE |
| 2 | Use Cases & User Stories | DONE |
| 3 | ERD & Database Specification | DONE |
| 4 | System Architecture | DONE |
| 5 | API Specification | DONE |
| 6 | Backend Technical Design | DONE |
| 7 | Database Implementation Design | DONE |
| 8 | Authentication & Security Design | DONE |
| 9 | Google Drive Integration Design | DONE |
| 10 | WhatsApp Sharing Design | DONE |
| 11 | Frontend/UI Specification | DONE |
| 12 | Development Plan | DONE |
| 13 | Testing Strategy | DONE |
| 14 | Deployment Plan | DONE |

# 4. Step 1 — Software Requirements Specification

## Actors and External Systems

User — consumes reminders and tracks personal activity.

Curator — adds/organizes content through Google Drive.

Admin — manages privileged operations and users.

Google Drive — stores MP4 content and exposes metadata.

WhatsApp — external destination for user-initiated sharing.

## Core User Journey

Register/Login → Dashboard → Today's Reminder → Watch → Share → Complete WhatsApp action → Mark Posted → History/Progress

## Content Workflow

Curator adds MP4 to Drive/category → Drive sync → metadata stored in PostgreSQL → video appears in library

## Business Rules

Only authenticated users can record posting activity.

drive_file_id is unique and is the synchronization/idempotency key.

Share click is not equivalent to successful posting.

Drive-deleted content becomes inactive.

Posting history is preserved.

The same video may be posted again later; there is no permanent user/video uniqueness constraint.

## Success Criteria

A user can register, log in, receive a reminder, watch it, share it, manually confirm posting, and see history/progress updated. A curator can add an MP4 to Drive, synchronize it, and see it in the app.

# 5. Step 2 — Use Cases & User Stories

## Use Cases

UC-01 Register

UC-02 Login

UC-03 Today's Reminder

UC-04 Browse Library

UC-05 Search/Filter

UC-06 Watch

UC-07 Share to WhatsApp

UC-08 Mark Posted

UC-09 Weekly Progress

UC-10 Posting History

UC-11 Profile

UC-12 Add Video

UC-13 Sync Drive

UC-14 Manage Users

UC-15 Monitor Sync

## User Story Priorities

| Priority | Stories |
| --- | --- |
| P0 | Register, Login, Today's Reminder, Watch, Share, Mark Posted, History, Weekly Progress, Add to Drive, Sync Drive |
| P1 | Browse, Categories, Search, Profile, Recently-posted avoidance, Organize Drive content |

## Definition of Done

REGISTER → LOGIN → TODAY'S REMINDER → WATCH → SHARE → MARK AS POSTED → ACTIVITY SAVED → WEEKLY PROGRESS UPDATED

## Traceability

Requirement → Use Case → User Story → Acceptance Criteria → Implementation → Test

# 6. Step 3 — ERD & Database Specification

Database: PostgreSQL. Four core tables are used in V1.

## users

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGSERIAL | Primary key |
| name | VARCHAR(100) | Required |
| email | VARCHAR(255) | Required, unique |
| password_hash | TEXT | Required |
| whatsapp_number | VARCHAR(20) | Required/private |
| reminder_time | TIME | Optional |
| role | VARCHAR(20) | user/curator/admin; default user |
| created_at | TIMESTAMP | UTC |
| updated_at | TIMESTAMP | UTC |

## categories

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGSERIAL | Primary key |
| name | VARCHAR(50) | Required, unique |
| description | TEXT | Optional |
| created_at | TIMESTAMP | UTC |

## videos

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGSERIAL | Primary key |
| category_id | BIGINT | Foreign key |
| drive_file_id | VARCHAR(255) | Required, unique |
| title | VARCHAR(255) | Required |
| description | TEXT | Optional |
| mime_type | VARCHAR(100) | Optional |
| duration_seconds | INTEGER | Optional |
| status | VARCHAR(20) | active/inactive |
| created_at | TIMESTAMP | UTC |
| updated_at | TIMESTAMP | UTC |

## posting_history

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGSERIAL | Primary key |
| user_id | BIGINT | Foreign key |
| video_id | BIGINT | Foreign key |
| posted_at | TIMESTAMP | UTC |

## Relationships

users 1:N posting_history

videos 1:N posting_history

categories 1:N videos

users ↔ videos is many-to-many through posting_history

## Indexes and Constraints

Unique: users.email, categories.name, videos.drive_file_id

Indexes: posting_history.user_id, video_id, posted_at, videos.category_id

No unique user_id/video_id constraint because the same video may be posted again later.

No weekly_progress table; derive progress from posting_history.

No recently-posted table; derive recent activity from history.

## Seed Categories

Quran, Dua, Salah, Patience, Tawakkul, Akhirah, General

# 7. Step 4 — System Architecture

Architecture style: modular monolith.

Browser → FastAPI → PostgreSQL

FastAPI → Google Drive API

User → WhatsApp/device sharing

Browser never connects directly to PostgreSQL.

Google credentials remain backend-only.

Drive stores files; database stores metadata/activity.

Dedicated Drive service isolates external API logic.

V1 avoids microservices, Redis, Kafka, Kubernetes, GraphQL, React, and AI recommendation systems.

## Reminder Flow

Active videos → exclude recent posts → deterministic candidate selection → return reminder

## Posting Flow

Authenticated user → validate video → explicit confirmation → create posting_history record

## Development Order

Foundation → Auth → Library → Core Loop → Drive → Frontend Polish → Testing → Deployment

# 8. Step 5 — API Specification

Base path: /api/v1

| Area | Endpoint | Purpose |
| --- | --- | --- |
| Auth | POST /auth/register | Create account |
| Auth | POST /auth/login | Login |
| Users | GET /users/me | Current profile |
| Users | PATCH /users/me | Update profile |
| Videos | GET /videos | List/search/filter |
| Videos | GET /videos/{id} | Get one video |
| Videos | GET /videos/{id}/stream | Provisional streaming endpoint |
| Categories | GET /categories | List categories |
| Reminders | GET /reminders/today | Today's reminder |
| Sharing | POST /videos/{id}/share | Record share initiation |
| Posting | POST /videos/{id}/posted | Record explicit posting |
| History | GET /history | Posting history |
| Progress | GET /progress/weekly | Weekly progress |
| Admin | POST /admin/sync/google-drive | Drive sync |
| Admin | GET /admin/users | User management |

## Status Codes

200, 201, 204, 400, 401, 403, 404, 409, 422, 500, 503

## Error Format

{"error":{"code":"...","message":"..."}}

# 9. Step 6 — Backend Technical Design

quranflow/
├── app/
│   ├── main.py
│   ├── config.py
│   ├── database.py
│   ├── models/
│   │   ├── user.py
│   │   ├── category.py
│   │   ├── video.py
│   │   └── posting_history.py
│   ├── schemas/
│   │   ├── auth.py
│   │   ├── user.py
│   │   ├── video.py
│   │   └── progress.py
│   ├── routes/
│   │   ├── auth.py
│   │   ├── users.py
│   │   ├── videos.py
│   │   ├── categories.py
│   │   ├── reminders.py
│   │   ├── history.py
│   │   ├── progress.py
│   │   └── admin.py
│   ├── services/
│   │   ├── auth_service.py
│   │   ├── video_service.py
│   │   ├── reminder_service.py
│   │   ├── progress_service.py
│   │   └── google_drive_service.py
│   ├── dependencies/
│   │   └── auth.py
│   └── utils/
│       └── security.py
├── tests/
│   ├── test_auth.py
│   ├── test_videos.py
│   ├── test_progress.py
│   └── test_drive_sync.py
├── .env
├── .env.example
├── .gitignore
├── requirements.txt
├── README.md
└── alembic.ini

## Layering

Routes → Services → Database / External APIs

Routes handle HTTP concerns.

Services contain business logic.

Models represent database entities.

Schemas validate API input/output.

Dependencies handle authentication.

Security utilities handle password/session-related security.

# 10. Step 7 — Database Implementation Design

Use SQLAlchemy for database models.

Use Alembic for schema migrations.

Initial migration: 001_initial_schema.

Seed the approved categories.

Use UTC timestamps.

Use BIGSERIAL primary keys and snake_case names.

Use drive_file_id as the critical idempotency key.

Preserve history when videos become inactive.

Use production backups once deployed.

# 11. Step 8 — Authentication & Security Design

## Authentication

Email/password registration.

Passwords stored only as Argon2id hashes, never plaintext.

Secure HTTP-only cookie-based authentication.

Cookies should use HttpOnly, Secure, and appropriate SameSite settings.

Do not use localStorage for authentication by default.

Logout clears/expires authentication.

## Roles

user | curator | admin

## Protected Operations

Profile access

Today's reminder

Share and posting operations

History and progress

Curator/admin operations according to role

## Threats Addressed

Plaintext passwords

Cookie/session theft

Unauthorized admin access

Invalid input

Database exposure

Google credential exposure

Secret leakage

Session abuse

Information leakage

## Security Rules

Never log passwords, tokens, or secrets.

Never expose database credentials to the browser.

Never expose Google credentials to the browser.

Do not trust frontend validation.

Normal users cannot call admin operations.

Users cannot access other users' private data.

Only explicit Mark as Posted creates posting history.

# 12. Step 9 — Google Drive Integration Design

## Folder Structure

QuranFlow/
├── Quran/
├── Dua/
├── Salah/
├── Patience/
├── Tawakkul/
├── Akhirah/
└── General/

## Synchronization

Approved folders → Drive API → inspect MP4 metadata → check drive_file_id → insert/update → deactivate missing files → return summary

## Idempotency

drive_file_id is unique.

Existing files are updated rather than duplicated.

Missing Drive files become inactive.

Existing valid records remain if a sync partially fails.

## Example Sync Result

{"success":true,"added":6,"updated":2,"inactive":1,"failed":1}

## Critical Proof of Concept

Before building too much around video delivery, prove that one real MP4 can move from Google Drive through FastAPI to the browser and play correctly.

# 13. Step 10 — WhatsApp Sharing Design

## V1 Meaning

WhatsApp sharing is user-initiated. QuranFlow does not automatically publish WhatsApp Status updates.

## Preferred Flow

Watch → Share → user completes WhatsApp action → return → Mark as Posted

Use Web Share API where supported.

Provide download/manual fallback where required.

wa.me can share text/URLs but does not universally attach arbitrary MP4 files.

Do not inspect WhatsApp messages or Statuses.

The WhatsApp number is profile data/future reminder support, not automatic messaging in V1.

## Core Rule

Share ≠ Posted

POST /videos/{id}/share records initiation only.

POST /videos/{id}/posted creates posting_history after explicit confirmation.

# 14. Step 11 — Frontend/UI Specification

## Screens

/ landing

/login

/register

/dashboard

/library

/history

/progress

/profile

/admin

## Dashboard

Greeting

Today's Reminder

Video player

Title/category/duration

Share to WhatsApp

Weekly progress

## Navigation

Dashboard | Library | Progress | History | Profile

Mobile: bottom navigation is appropriate.

Desktop: sidebar/top navigation.

## UI States

Loading

Empty

Error

Success

## Design Principles

Mobile-first because WhatsApp sharing is central.

User should always know what to do next.

No autoplay by default.

Basic accessibility: labels, focus states, contrast, readable errors.

Load metadata first and video only when selected where practical.

Frontend is not a security boundary.

# 15. Step 12 — Development Plan

## Phases

1. Foundation

2. Database

3. Authentication

4. Video Library

5. Core User Loop

6. Google Drive

7. Frontend Polish

8. Testing

9. Deployment

## First Vertical Slice

Register → Database → Login → Authenticated request → Database

## Milestones

M1 Foundation → M2 Auth → M3 Library → M4 Core Loop → M5 Drive → M6 Frontend → M7 Quality → M8 Deployment

## First Coding Session

Create Git repository.

Create Python virtual environment.

Install dependencies.

Create project structure.

Configure environment variables.

Create basic FastAPI app.

Create first endpoint.

Run locally and inspect.

Do not start by building authentication, Google Drive, or WhatsApp. Establish the foundation first.

# 16. Step 13 — Testing Strategy

## Testing Levels

Unit → Integration → API → End-to-End → User Acceptance

## Unit Tests

Password validation/hash verification

Reminder selection

Progress calculation

Category mapping

Drive file comparison

Duplicate detection

## Important Test Cases

Duplicate email rejected

Wrong password rejected

Normal user blocked from admin endpoint

Video lookup returns 404 for missing video

Recently posted videos are excluded

All-recent fallback does not crash

Posting creates history

Repeated accidental submission is handled safely

Drive duplicate does not create duplicate DB row

Drive deletion becomes inactive

Video delivery works through FastAPI/browser

Share does not create posting history

Mark Posted does create posting history

User A cannot access User B's private data

Production secrets are not committed/logged

## Critical E2E

Register → Login → Dashboard → Today's Reminder → Watch → Share → WhatsApp → Mark Posted → History → Progress

## Curator E2E

Add MP4 to Drive → Sync → Video appears → User can watch

## Release Test Checklist

Registration, login, logout

Protected routes and roles

Library, search, categories

Today's reminder

Video playback

WhatsApp share/fallback

Mark Posted

History and progress

Drive sync

Duplicate prevention

Inactive video handling

Mobile UI

Security checks

No committed secrets

# 17. Step 14 — Deployment Plan

## Production Architecture

Users → HTTPS → FastAPI + Frontend → PostgreSQL

FastAPI → Google Drive API

User-controlled sharing → WhatsApp

## Deployment Components

FastAPI application hosting.

Managed PostgreSQL.

Google Drive for MP4 storage.

Production domain.

HTTPS.

## Environments

Development → Test → Production

## Environment Variables

DATABASE_URL=
SECRET_KEY=
GOOGLE_SERVICE_ACCOUNT=
GOOGLE_DRIVE_ROOT_FOLDER_ID=
APP_ENV=

Real secrets belong in platform environment variables in production.

Only .env.example belongs in Git.

## Health Check

GET /health → 200 OK

## Deployment Sequence

Pull code → install/update dependencies → run tests → run Alembic migrations → start/restart app → health check → smoke test

## Production Smoke Test

Website → HTTPS → Register test account → Login → Dashboard → Video → Share → Mark Posted → History → Progress → Drive sync

## Backup

PostgreSQL backup protects application data and activity.

Drive content management is a separate concern; database backups do not back up MP4s.

## Rollback

Problem → identify cause → rollback application release → recover database only if necessary → verify

## Production Security Checklist

HTTPS enabled

Secure cookies

Secrets outside Git

Database protected

Google credentials backend-only

Admin routes protected

User data isolation

Safe error responses

No secrets in logs

Backups/recovery method

# 18. DSA Step 1 — Identify Computational Problems

| Problem | Initial Candidate |
| --- | --- |
| Find video quickly | Hash Map |
| Detect duplicate Drive videos | Hash Set |
| Organize videos by category | Hash Map + List |
| Avoid recently posted videos | Hash Set / Deque |
| Select today's reminder | List + Hash Set |
| Track weekly posting | Array/List |
| Search video library | List/filter initially |
| Sort/filter library | Sorting / DB ORDER BY |
| Retrieve posting history | Database indexes |
| Calculate progress | Database aggregation |

# 19. DSA Step 2 — Candidate Data Structures

## Hash Map

Python dict. Used for fast key/value lookup, such as video ID → video and category → videos.

## Hash Set

Python set. Used for membership and duplicate detection, especially Drive IDs and recently posted IDs.

## Deque

collections.deque. Used where ordered recent items need efficient insertion/removal at both ends.

## List/Array

Used for ordered collections, candidate videos, search results, and the fixed seven-day conceptual progress representation.

## Database Structures

PostgreSQL indexes, ordering, and aggregation handle persistent-data problems rather than reimplementing them in Python.

## Structures Not Selected

| Structure | Reason |
| --- | --- |
| Linked List | No V1 operation benefits enough to justify it. |
| Binary Search Tree | PostgreSQL indexes/database lookup already solve the persistent problem. |
| Heap | No V1 priority-queue requirement. |
| Graph | V1 relationships are naturally relational. |
| Trie | V1 search does not justify specialized prefix indexing. |
| Custom Stack | No core application requirement. |

# 20. DSA Step 3 — Complexity Analysis

| Operation | Structure | Time | Space |
| --- | --- | --- | --- |
| Video lookup | Hash Map | O(1) average | O(n) |
| Drive membership | Hash Set | O(1) average | O(n) |
| Build Drive ID set | Hash Set | O(n) | O(n) |
| Category grouping | Hash Map + List | O(n) | O(n) |
| Add recent video | Deque | O(1) | O(r) |
| Remove oldest recent | Deque | O(1) | O(r) |
| Recent membership | Hash Set | O(1) average | O(r) |
| Today's reminder | List + Set | O(n) | O(n) |
| Simple library search | List/filter | O(n) | O(k) |
| Application sorting | Python sort | O(n log n) | O(n) |
| Seven-day array | Array/List | O(1) | O(1) |

n = number of videos; r = number of recently tracked videos; k = number of search results.

## Important Complexity Lesson

A naive pairwise duplicate comparison can become O(n²). Building a Hash Set of existing Drive IDs allows the synchronization process to operate in approximately O(n) for membership-based processing.

# 21. DSA Step 4 — Final DSA Selection

## Official V1 Choices

| Structure/Technique | Purpose | Where |
| --- | --- | --- |
| Hash Map | Fast in-memory lookup and grouping | Application services |
| Hash Set | Membership and duplicate detection | Drive sync/reminder logic |
| Deque | Recent-item ordering | Reminder/recent activity logic |
| List/Array | Collections and candidates | Application services |
| Sorting | Ordering results | Python or database |
| Database indexes | Persistent lookup | PostgreSQL |
| Database aggregation | Progress/history calculations | PostgreSQL |

## Reminder Algorithm

function select_daily_reminder(active_videos, recent_ids):
    candidates = []

    for video in active_videos:
        if video.id not in recent_ids:
            candidates.append(video)

    if candidates is empty:
        apply fallback strategy

    return select_from(candidates)

Expected complexity: O(n) time and O(n) additional candidate space.

## Google Drive Sync Algorithm

existing_drive_ids = set(existing database drive_file_ids)

for each Drive file:
    if drive_file_id exists:
        update existing record
    else:
        create new record

Expected overall membership-based processing: O(n) time on average.

## Core DSA Principle

Use a data structure because it solves a real QuranFlow operation—not simply to demonstrate that a DSA topic was used.

# 22. Current Status and Next Step

All 14 pre-coding engineering-planning steps are complete.

1. SRS                              DONE
2. Use Cases & User Stories        DONE
3. ERD & Database Specification    DONE
4. System Architecture             DONE
5. API Specification               DONE
6. Backend Technical Design        DONE
7. Database Implementation Design  DONE
8. Authentication & Security       DONE
9. Google Drive Integration        DONE
10. WhatsApp Sharing Design        DONE
11. Frontend/UI Specification      DONE
12. Development Plan               DONE
13. Testing Strategy               DONE
14. Deployment Plan                DONE

## DSA Progress

DSA Step 1 — Identify problems       DONE
DSA Step 2 — Candidate structures    DONE
DSA Step 3 — Complexity analysis     DONE
DSA Step 4 — Final selection         DONE

## Next Implementation Stage

The next stage is DSA Step 5 — Algorithm Design, followed by actual implementation. The planned algorithm-design format is:

Problem → Input → Output → Algorithm → Pseudocode → Dry Run → Complexity → Space → Edge Cases

## First Coding Milestone

Git repository → virtual environment → dependencies → project structure → environment configuration → FastAPI → first endpoint → local verification

## Final Engineering Principle

QuranFlow should be built in small, verified increments. Requirements guide design; design guides implementation; DSA guides efficient operations; tests prove correctness; deployment makes the verified system available to users.